# Mental health and alcohol and other drugs facilities renewal fund 2021-21 Guidelines

To receive this publication in an accessible format, email the mental health and alcohol and other drugs facilities renewal fund <mhfrf@health.vic.gov.au> Authorised and published by the Victorian Government, 1 Treasury Place, Melbourne. © State of Victoria, Australia, Victorian Health Building Authority, February 2021 Available on the Victorian Health Building Authority website at the mental health and alcohol and other drugs facilities renewal fund page < https://www.vhba.vic.gov.au/mental-health/alcohol-and-other-drugs/mental-health-and-alcohol-and-other-drugs-facilities-renewal>

Contents

Application link	4

Timeline	4

Introduction	4

Program objectives	5

Program design	5

Asset management requirements	6

General eligibility criteria	6

For eligible agencies	6

Consumer and healthcare worker safety	7

Construction works	7

Equipment	7

Ineligible and excluded items	8

Submission process	8

Submission requirements	9

Consultation and advice	9

Assessment criteria	10

Conditions of funding	12

Asset management	13

Governance	13

Payments and reporting milestones	13

Reporting	14

Procurement	14

Disposal	15

Appendix 1 - Construction projects in Victoria - references and links	16

Department of Health Services website	16

Victorian Health Building Authority website	16

Department of Treasury and Finance website	16

Local Jobs First website	17

Jobs Victoria website	17

Commonwealth policies and procedures	17

Appendix 2: List of eligible services	18

Mental health	18

Youth and adult residential rehabilitation	18

Alcohol and other drugs	19

Appendix 3: Environmental sustainability requirements and checklist	22

# Application link

The link to the mental health and alcohol and other drugs facilities renewal fund application can be found on the department’s SmartyGrants page <https://dhhs.smartygrants.com.au/MHAODFRF20-21>

# Timeline

Applications open: 3 June 2021

Applications close: 19 July 2021

# Introduction

In 2016 the Victorian Government established the mental health and alcohol and other drugs facilities renewal fund as part of its commitment to improve quality and safety of care for both public mental health and alcohol and other drugs service facilities.

The Victorian Mental Health Act 2014 reflects and drives modern approaches to recovery-based treatment and care for people experiencing mental illness. People with mental illness will now have better treatment experiences because of more active involvement in decision making related to their care.

Ensuring the safety and dignity of consumers, families, carers and workers in Victoria’s mental health system is central to the work of the Royal Commission into Victoria’s Mental Health System. The Victorian Government recognises there is a critical requirement to better address the needs of people with mental health problems.

The Victorian Government recognises that problematic alcohol and other drug use and dependence is a public and mental health issue. To reduce preventable harms from problematic alcohol and other drug use and to contribute to improving the health and wellbeing of Victorians, the government funds a range of problematic alcohol and other drug use initiatives.

The majority of funding goes to community sector organisations providing dedicated problematic alcohol and other drug use programs and services ranging from general drug harm information, to withdrawal, rehabilitation and counselling.

Currently over 31,000 people access Victorian Government-funded problematic alcohol and other drug use treatment services each year. Treatment is just one part of their recovery journey. Services intervene at a number of different stages from prevention, to tertiary treatment and support for building resilience and recovery.

# Program objectives

The key objectives of the mental health and alcohol and other drugs facilities renewal fund is to support:

enhancement of service capacity and delivery of contemporary models of care

improvement of consumer and staff amenity

the effectiveness and efficiency of mental health and alcohol and other drug services

the safe working environment for consumers and staff.

The capital funding will result in delivery of renewal, reconfiguration and refurbishments across a range of projects and service delivery streams and deliver the key state government policy objective of ensuring safe and fit for purpose mental health and alcohol and other drug services to Victorian consumers.

# Program design

The fund is designed to assist public Victorian mental health clinical services, mental health community support services and alcohol and drug services to complete minor construction, remodelling and refurbishment capital works across the following key areas:

|  | Quality: improve treatment service quality and efficiency of facilities. |
| --- | --- |
|  | Compliance: ensuring all facilities are compliant to Disability, Building Regulatory Compliance (BRD), Essential Safety Measures (ESM), Occupational Health and Safety (OH&S). |
|  | Environmental sustainability: improve the asset’s environmental sustainability and indoor environment quality to promote health and wellbeing of consumer and healthcare workers/staff. Foster environmentally sustainable uses of resources and reduction of greenhouse gas emissions and climate change adaptation. |
|  | Amenity: minor upgrades to improve aesthetics of the facilities. |
|  | Health and safety risk mitigation: works in existing facilities that best mitigate the risk of serious incidents occurring and balance the need to provide safety with service provision in a therapeutic and least restrictive environment. |

Projects must be completed within 18 months of notification of funding approval.

# Asset management requirements

The Fund aligns with the Department of Treasury and Finance’s and VHBA’s Asset Management Accountability Framework and asset management policy, ensuring assets are appropriately managed and consistently applied over an asset’s whole lifecycle to realise the full value from assets in supporting service delivery objectives.

The principles and practices are available at:

Asset Management Accountability Framework <https://www.dtf.vic.gov.au/infrastructure-investment/asset-management-accountability-framework>

VHBA Asset Management Policy < https://www.vhba.vic.gov.au/resources/asset-management>, and summarised below:

The intent of the government’s asset management policy is to achieve service delivery objectives and it creates an obligation for both the department and VHBA (from a system perspective) and health services (from a local perspective).

Asset management is a whole-of-asset-lifecycle obligation requiring an understanding of need, capacity, condition, opportunity and risk to drive value-for-money service outcomes.

Appropriate local and central governance arrangements oversee asset planning, investment prioritisation of in-scope items on the basis of risk and, in the case of health services, oversee the replacement process.

Accurate and timely reporting of expenditure enables analysis of future investment needs, reporting to government on expenditure consistent with the defined purpose of the funding provision and provides a robust information base for program audit.

Health services and agencies asset replacement determination needs to be based on departmental frameworks and guidelines for prioritisation, risk management and service planning, as well as the service’s role within the health system.

# General eligibility criteria

Funding is available to all Victorian public mental health clinical services, mental health community support services and all state-funded alcohol and other drug services, including providers of residential and non-residential services.

The list of eligible agencies is at Appendix 2.

# For eligible agencies

Submissions are limited to two per agency. Each submission should be identified as Priority 1 or Priority 2.

Alcohol and other drug submissions:

each project value must fall between the minimum of $10,000 (excluding GST) and a maximum of $500,000 (excluding GST) for minor refurbishment, repairs, replacement, reconfiguration and upgrade projects.

Mental health submissions:

each project value must fall between the minimum of $10,000 (excluding GST) and a maximum of $1,000,000 (excluding GST) for minor refurbishment, repairs, replacement, reconfiguration and upgrade projects.

The following are examples of items which may be included in funding applications:

construction - minor infrastructure including, remodelling and refurbishment projects to address aged building fabric, compliance and demand issues

non-construction - equipment (standalone furniture, fittings, medical equipment, engineering infrastructure and plant)

information and communications technology

new technologies including building management systems to increase energy and water efficiency.

Priority will be given to applications that address the following initiatives:

improve consumer, carer and staff safety through capital investments that balance safety with the need to provide services in a therapeutic and least restrictive environment into existing facilities

improve amenity to enhance recovery, rehabilitation and therapeutic opportunities

minimise the use of restrictive practices or clinically inappropriate environments and improve treatment service equality and efficiency of outcomes

upgrade essential infrastructure such as plant equipment and addressing at risk asset failure

improve the asset’s environmental sustainability and indoor environment quality through implementation of applicable initiatives in the Environmental sustainability requirements and checklist.

The following are examples of items which may be included in funding applications:

## Consumer and healthcare worker safety

Funding to prevent and control high priority hazards and risks in the workplace and remediate these risks with minor capital works such as egress doors, room configuration / equipment (CCTV, duress alarms), appropriate signage and wayfinding that enhance the security and welfare of people in workplaces.

## Construction works

remodelling and refurbishment projects to address aged building fabric, compliance and demand issues; and meet universal design standards

need for buildings to be fit for purpose

need for minor refurbishment / repairs / replacement / reconfiguration and upgrades of ageing facilities that reflect infrastructure risk mitigation strategies

kitchen upgrades or equipment

assets located underground and reticulation services

waiting room configurations (infection control and prevention)

tearoom configurations (infection control and prevention)

accessible paths and ramps, Changing Places toilets

additional consulting rooms.

## Equipment

funding for minor medical equipment that is at end of life or new equipment needed to support contemporary models of care and improvement in patient outcomes; items such as ECT machines

replacement of engineering infrastructure, including air conditioners and HVAC systems

pathology equipment and medical fridges and freezers

specialised furniture and fittings in procedure rooms

dispensing units.

# Ineligible and excluded items

operational funding

fixtures, fittings and furniture not associated with a refurbishment project. Routine replacement of furniture and fittings that are worn is the responsibility of agencies to manage as part of their existing maintenance and replacement program

motor vehicles

planning funding for future redevelopment/growth projects

projects that are additional stages of previously funded projects will be de-prioritised

# Submission process

The submission process is as follows:

Call for submissions

Eligibility assessment

Evaluation panel assessments

Buildability review

Executive panel endorsement

Ministerial approval

Agency notification

Project execution and delivery.

Figure 1: Eight step submission process

# Submission requirements

VHBA is using a web-based on-line application process.

The application should address the selection criteria and include a full description of the key deliverables, funding sought (excluding GST), likely benefits and how key risks should be mitigated. The following supporting documentation is required:

quotes for supply/installation including provision to ‘make good’

a Cost Plan (including associated decanting costs, enabling infrastructure works, site/infrastructure costs, demolition, fees, contingency allocation)

Information on scope, governance, timelines, deliverables, benefits including lifecycle costings and payback periods (if applicable - where additional revenue and or cost savings are anticipated from the solution proposed, you must complete the Asset Lifecycle costing spreadsheet. Cost savings or additional revenue generated will be considered favourably)

independent reports highlighting risk and / or compliance issues including proposed solutions

online portal for applications

the on-line portal, SmartyGrants, will be the means of submission.

the web address to seek information about SmartyGrants is <www.smartygrants.com.au>. You will be required to create a password protected log-in to access the application form. The portal access is located at https://dhhs.smartygrants.com.au/MHAODFRF20-21

All applications must be:

from an eligible agency

endorsed by the Chief Executive Officer

submitted via the online portal SmartyGrants application form and include relevant supporting documentation (e.g. business case, design drawings, photos, cost plans, quotations and other supporting information)

received no later than the SmartyGrants closing date and time: 5.00 pm, Monday, 19 July 2021.

Unless exceptional circumstances apply, applications received after the specified time and date are deemed ineligible for consideration.

## Consultation and advice

Applicants are encouraged to seek assistance when preparing applications by emailing the mental health and alcohol and other drugs facilities renewal fund <mhfrf@health.vic.gov.au>, or via the website at mental health and alcohol and other drugs facilities renewal fund <https://www.vhba.vic.gov.au/mental-health/alcohol-and-other-drugs/mental-health-and-alcohol-and-other-drugs-facilities-renewal>.

SmartyGrants technical assistance regarding completion of the online form can be obtained through the Help Guide for Applicants <https://applicanthelp.smartygrants.com.au/help-guide-for-applicants/>  or contacting SmartyGrants via email <service@smarty.grants.com.au> or calling (03) 9320 6888.

### Design guides and technical references

See Appendix 1 - Construction Projects in Victoria - references and links for VHBA design and technical guidelines and an overview of the requirements for government-funded projects in Victoria.

# Assessment criteria

Applications will be assessed in a panel arrangement using a defined set of assessment criteria. Submissions should reflect agreed policy objectives and demonstrate how the proposed works will meet the objectives of better health for people in Victoria.

Project readiness and past delivery performance are key determinates and may influence the overall success of the application to receive funding.

Applications should demonstrate:

how the proposed changes will improve mental health and alcohol and other drug treatment services for Victorian people

alignment with and supporting government legislation, commitments, policies, recommendations and findings will also be viewed favourably, including (but not limited to):

Victoria’s 10-Year Mental Health Plan

The Mental Health Act 2014 (Vic)

The Framework for Recovery-oriented Practice

Promoting Sexual Safety, Responding to Sexual Activity, and Managing Allegations of Sexual Assault in Adult Acute Inpatient Units

Victoria’s Ice Action Plan

Victorian Charter of Human Rights and Responsibilities Act 2006 (Vic)

Community Visitors Annual Report 2016-17

Health 2040. A discussion paper on the future of healthcare in Victoria.

Victorian Suicide Prevention Framework 2016-25

Analysis and evidence for the request e.g. building reports, incident data trends, master and service plans supporting the issue.

Interim and Final Reports of the Royal Commission into Victoria’s Mental Health System.

anticipated key milestones data in accordance with the payment schedule milestones

how any risks have been identified and mitigation strategies to address these

evidence to support the problem / issue / risk or opportunity:

incident data

reports from the Office of Chief Psychiatrist

independent reports from specialists detailing current risks and or issues and how the project will address these

evidence how the proposed changes will improve the asset’s environmental sustainability and indoor environmental quality, including completion of the checklist in Environmental sustainability requirements and checklist. Describe the benefits your project is expected to achieve supported by metrics/data to measure current performance and targeted outcomes, with timelines based on the successful delivery of the project

shovel-ready status and their ability to be completed within 18 months of notification of success.

The following criteria will be applied to assess the application and will be considered with the evidence provided. Applications that address multiple criteria are at a distinct advantage. It is expected that all design solutions will be consistent with VHBA’s design guidelines and Health Technical Advice.

Table 1: Assessment criteria

| Criteria number | Criteria | Descriptor | Weighting |
| --- | --- | --- | --- |
| Criterion 1 | Project readiness | Organisational readiness to implement the project, including key milestones and expected timeframe for completion. Relevant supporting documentation as outlined in the submission requirements section of this document must be provided. All project dependencies must be listed including their potential impact on the project cost, schedule, scope and benefits. | Projects will be assessed as ready, partially ready or not ready |
| Criterion 2 | Governance | The degree to which health service/agency governance structures and processes are in place to oversee the proposed project development, implementation, monitoring & reporting. This relates to the governance framework supporting transparency, probity and accountability relating to the delivery of this proposal. | Project governance will be assessed as strong, good or inadequate |
| Criterion 3 | Strategic alignment | Alignment with government commitments and policies including the Interim and Final Reports of the Royal Commission into Victoria’s Mental Health System. Alignment with: strategic plan statement of priorities and/or service agreements service plan and master plan (where relevant). | 30% |
| Criterion 4 | Service efficiency and demand pressure | Addresses one or more of the following: service capacity (for example, improved service options, reduced service fragmentation) demand pressure models of care (for example, contemporary models of care/improved services closer to home) service efficiency of targeted services efficiency (for example, new infrastructure, equipment and technology) health care improvement to your health service. | 30% |
| Criterion 5 | Healthcare quality and safety improvement | Addresses one or more of the following: regulatory compliance standards compliance patient and staff amenity safety, quality risk. | 30% |
| Criterion 6 | Environmental sustainability | Alignment with the applicable environmental sustainability initiatives in environmental sustainability requirements and checklist. | 10% |

# Conditions of funding

- The funds that will be provided are based on approved project scope as identified within the funding approval letter and funding agreement/deed.

Funds are provided only for the approved project and scope including generic type, functionality and number of items in the approved allocation and must not be used for any other purpose.

Any changes to scope, cost or timeframes will require departmental approval. Any increased costs associated with the project will be the responsibility of the health service / health agency.

If only specific elements of an application have been approved (partial funding), the health service /health agency must ensure that funds are used only for the approved elements.

Where projects are funded from multiple sources, and the additional source of funding is no longer available, the Victorian Government is not obliged to provide any additional funding and VHBA may recommend to the Minister that funds are recalled and reallocated.

Funding provided for any nominated assets must be expended by a health service / health agency in accordance with the notification letter.

Applicants should demonstrate that project viability is not dependent on continuing or recurrent State Government funding.

Capital works and equipment acquisitions shall not require any growth in recurrent funding from VHBA.

The agency must agree to hosting events related to funding. Milestone celebrations will be offered to the Ministers for Mental Health and Health. The Ministers for Mental Health and Health reserve rights to promote projects and their milestones on social media and websites.

Funding is not available for projects previously funded or already approved for funding from another source. Funding will not be provided for additional stages or cost overruns of projects. Final payment will be made in accordance with the milestones and payment criteria relevant to the project approval as defined in the grant submission. All non-construction projects must be completed within 18 months. Construction projects must be completed in accordance with the signed Project Agreement.

## Asset management

On completion of the project, health services are required to update asset registers, maintenance and asset management plans and provide details of the testing and commissioning plans (including for decommissioning and disposing of the item/infrastructure replaced). Similarly, ‘new’ acquisitions (outside of the initiative and irrespective of the funding source) are to be included on the asset register and incorporated into future asset management planning.

Health services reporting on asset replacement under the initiative are required to demonstrate financial and asset accountability and reporting and investment against asset management plans for engineering infrastructure and medical equipment replacement under these programs.

Medical equipment items proposed must be approved by the Therapeutic Goods Administration (including any hybrid technologies) and replacement engineering infrastructure and medical equipment are to comply with Australian Standards, regulations and guidelines.

## Governance

Capital delivery under this initiative requires works program management, governance and internal controls by health services to be consistent with capital project management policies and tailored to the scope and size of the capital expenditure program. Governance processes need to be in place to ensure procurement of the approved asset is consistent with the scope agreed and approved by VHBA and communicated during the procurement phase so that the purchase remains in-scope and procured within the financial year.

Assets put forward for funding must have satisfied health service/ agency governance requirements including that: projects have been appropriately scoped in accordance with the program requirements; projects have the required internal personnel available to deliver the approved asset; and project governance and reporting is in place for these projects.

The project(s) will be directly managed by the health service / agency organisation in a manner that reflects departmental guidelines relating to probity, financial reporting and project completion information.

## Payments and reporting milestones

All agencies will initially be informed of the outcome of their submission by email. Successful applicants will receive a letter that confirms the scope of funded works, terms of payments and delivery timeframe. This letter will have an attachment that must be signed by the CEO and returned to the Executive General Manager, Asset Strategy VHBA, prior to any payments being made.

Once the signed letter has been received by the Executive General Manager, Asset Strategy VHBA will make project payments in the below framework.

Milestone payments and reporting for non-construction and minor construction/refurbishments projects are:

Milestone 1: 20% allocation upon returning signed Letter of Acceptance

Milestone 2: completion of procurement of the scoped works

Milestone 3: 60% allocation upon executed contract / laying of purchase order and estimated date of delivery and confirmation of scope. VHBA will pay 60% of the actual project sum, provided that the project sum is not greater than the total funding allocation

Milestone 4: notification of installation / commissioning completion

Milestone 5: up to 20% of the project sum upon confirmation of project completion, provided that the project sum is not greater than the total funding allocation.  The final report needs to be attached to the final application for payment.

The completed and signed claim form will need to be submitted to Asset Strategy – VHBA with supporting invoices and purchase orders.

Funding may be recalled by VHBA if projects do not proceed or are not completed in a timely manner.

## Reporting

Monthly report on the status of the project will be provided to VHBA as well as at agreed project milestones and at completion of the project.

Agencies are required to liaise with their project manager on tender specifications and project deliverables.

A completion report is required to be submitted. The template will be provided during the course of the project.

VHBA must be notified if there is to be a prolonged delay in the procurement of asset, installation or minor capital works.

## Procurement

Any proposed changes in scope must be agreed in writing prior to purchase commitment and may be subject to funding reallocation and the need to re-apply in future rounds.

Health services must comply with government policies and guidelines in their procurement activities including the Social Procurement Framework <https://www.buyingfor.vic.gov.au/social-procurement-victorian-government-approach> (where applicable).

VHBA requires health services to work collaboratively with Health Share Victoria to maximise value-for-money procurement of medical equipment or plant items and deliver the most efficient purchasing arrangements, including bulk purchasing to achieve economies of scale. For further information refer to the procurement and purchasing requirements on the Health Share Victoria website <https://healthsharevic.org.au/>

Health services should include the use of Working for Victoria in any procurement tenders.  More information is available at Jobs Victoria < https://jobs.vic.gov.au>

## Disposal

Medical equipment / plant / engineering infrastructure replaced must be decommissioned and disposed of in accordance with appropriate and required standards. For further details on decommissioning and disposal refer to the Medical equipment asset management framework at Medical equipment and engineering infrastructure <https://www2.health.vic.gov.au/hospitals-and-health-services/planning-infrastructure/medical-equipment>

The finance register, asset register, equipment and engineering registers and asset management plans will be updated by the agency for both the disposal of the replaced asset and the acquisition of the replacement asset including the date of disposal.

# Appendix 1 - Construction projects in Victoria - references and links

The following sites provide an overview of the requirements for government-funded projects in Victoria.

## Department of Health Services website

Australasian Health Facility Guidelines <https://healthfacilityguidelines.com.au/>

Fire Risk Management <https://providers.dhhs.vic.gov.au/fire-risk-management-procedures-and-guidelines>

Behavioural assessment room in hospital emergency departments <https://www2.health.vic.gov.au/about/publications/policiesandguidelines/behavioural-assessment-rooms-emergency-depts-guide>

Alcohol and Other Drugs Program Guidelines <https://www2.health.vic.gov.au/alcohol-and-drugs/aod-service-standards-guidelines/aod-program-guidelines>

## Victorian Health Building Authority website

Design guidelines < https://www.vhba.vic.gov.au/resources/design-guidelines>

Universal design <https://www.vhba.vic.gov.au/resources/universal-design>

Technical Guidelines <https://www.vhba.vic.gov.au/resources/technical-guidelines>

Mental Health Prevention and Recovery – Health facility briefing and planning <https://www.vhba.vic.gov.au/sites/default/files/2019-10/VHHSBA-Mental-Health-Prevention-and-Recovery-Care-Part-B-Health-facility-briefing-and-planning_0.pdf>

Mental Health tribunal room – Standard component <https://www.vhba.vic.gov.au/sites/default/files/2019-10/Mental-Health-Tribunal-Hearing-Room-Standard-Component-with-elevations-rom-data-sheet-VHHSBA-180904.pdf>

Alcohol and Other drug – Health facility briefing and planning <https://www.vhba.vic.gov.au/sites/default/files/2019-10/VHHSBA-Alcohol-and-Other-Drug-Part-B-Health-facility-briefing-and-planning_0.pdf>

New planning guidelines for alcohol and other drug residential rehabilitation facilities <https://www.vhba.vic.gov.au/news/new-planning-guideline-alcohol-and-other-drug-residential-rehabilitation-facilities>

Guidelines for sustainability in capital works <https://www.vhba.vic.gov.au/resources/environmental-sustainability>

## Department of Treasury and Finance website

Delivery of Government Funded projects in Victoria <https://www.dtf.vic.gov.au/infrastructure-investment/public-construction-policy-and-resources>

Ministerial Directions and Instructions – Public Construction Procurement <https://www.dtf.vic.gov.au/public-construction-policy-and-resources/ministerial-directions-and-instructions-public-construction-procurement>

Practitioners Toolkit <https://www.dtf.vic.gov.au/public-construction-policy-and-resources/practitioners-toolkit>

Construction Supplier Register <https://www.dtf.vic.gov.au/infrastructure-investment/construction-supplier-register>

Full Business Case Template <https://www.dtf.vic.gov.au/investment-lifecycle-and-high-value-high-risk-guidelines/stage-1-business-case>

## Local Jobs First website

Victorian Industry Participation Policy <https://localjobsfirst.vic.gov.au/about/local-jobs-first>

Major Projects Skills Guarantee <https://localjobsfirst.vic.gov.au/agency-guidance/major-project-skills-guarantee>

## Jobs Victoria website

Jobs Victoria  < https://jobs.vic.gov.au/>

## Commonwealth policies and procedures

Building and Construction Industry (Improving Productivity) Act 2016 <https://www.legislation.gov.au/Details/C2017C00042>

Code for the Tendering and Performance of Building Work 2016 <https://www.legislation.gov.au/Details/F2017C00125>

Australian Government Building and Construction Workplace Health and Safety Accreditation Scheme <https://ablis.business.gov.au/service/ag/australian-government-building-and-construction-workplace-health-and-safety-accreditation-scheme/301 >

National Construction Code <https://ncc.abcb.gov.au/

# Appendix 2: List of eligible services

The following services and agencies are eligible to apply to the mental health and alcohol and other drugs facilities renewal fund:

## Mental health

### Metropolitan health services

Alfred Health

Austin Health

Eastern Health

Melbourne Health

Mercy Health

Monash Health

Peninsula Health

The Royal Children’s Hospital

St Vincent’s Health

Victorian Institute of Forensic Mental Health (Forensicare)

### Regional services

Albury Wodonga Health

Ballarat Health Services

Barwon Health

Bendigo Health

Goulburn Valley Health

Latrobe Regional Hospital

Mildura Base Hospital

South West Healthcare

## Youth and adult residential rehabilitation

### Youth residential rehabilitation

ACSO (Australian Community Support Organisation)

Cohealth

EACH

MIND Australia

Neami National

Wellways Australia

Uniting Care

### Adult residential rehabilitation

MIND Australia

## Alcohol and other drugs

Access Health and Community (Formerly Inner East CH)

Albury Wodonga Health

Alfred Health

Anglicare Victoria

Anglicare Victoria - Glenroy Youth

Austin Health

Australian Community Support Organisation

Bairnsdale Regional Health Services

Ballarat and District Division Aboriginal Co-operative

Ballarat Community Health

Ballarat Health Services

Barwon Child, Youth and Family

Barwon Health

Bass Coast Health

Benalla Health

Bendigo and District Aboriginal Cooperative

Bendigo Community Health Services

Bendigo Health

Berry Street Family Services

Caraniche Pty Ltd

Central Bayside Community Health Service

Central Gippsland Health

CoHealth

Colac Area Health

Djerriwarrh Health Service

EACH Social and Community Services

Eastern Health

Gateway Health

Gippsland and East Gippsland Aboriginal Co-operative

Gippsland Lakes Community Health Service

Gippsland Southern Health Service

Goulburn Valley Health

Grampians Community Health

Gunditjmara Aboriginal Cooperative

Harm Reduction Victoria

IPC Health

Jesuit Social Services

Latrobe Community Health Service

Latrobe Regional Hospital

Link Health and Community

Mallee District Aboriginal Services

Maryborough District Health Service

Mercy Health and Aged Care

Mildura Base Public Hospital

Mirabel Foundation Inc

Monash Health (SEADS)

Nexus Primary Health (formerly Mitchell CHS)

Ngwala Willumbong Co-operative Ltd

Njernda Aboriginal Co-operative

North East Health Wangaratta

North Richmond Community Health Centre

Northern Health

Northern Health Emergency Department

Odyssey House Victoria

Peninsula Health

Portland District Health

Primary Care Connect

Rumbalara Aboriginal Cooperative

Salvation Army

Salvation Army/Vincentcare Star Program

Self Help Addiction Resource Centre (SHARC)

South East Melbourne Primary Health Network

South West Healthcare

St. Vincent’s Hospital Limited

STAR Health (Inner South CHS SouthPort)

Stepping Up

Sunraysia Community Health Service

Taskforce Community Agency

The Royal Children's Hospital

The Royal Women's Hospital

Turning Point Alcohol & Drug Centre (Eastern Health)

Uniting Ballarat

Uniting ReGen

Victorian Aboriginal Community Controlled Health Organisation Inc

Victorian Aboriginal Health Service

Victorian AIDS Council

Wathaurong Aboriginal Cooperative Ltd.

Western Health

Western Region Alcohol & Drug Centre (WRAD)

Western Victoria Primary Health Network

Wimmera Health Care Group

Winda-Mara Aboriginal Cooperative

Windana Drug and Alcohol Recovery Inc.

Your Community Health (formerly Darebin Community Health)

Youth Projects Inc

Youth Support and Advocacy Service (YSAS)

# Appendix 3: Environmental sustainability requirements and checklist

This list of business as usual sustainability requirements is a sub-set of the requirements in VHBA’s Guidelines for sustainability in capital works that are most applicable to the types of projects supported through the mental health and alcohol and other drugs facilities renewal fund.

Applicants are encouraged to refer to VHBA’s Guidelines for sustainability in capital works for broader environmental sustainability principles and other initiatives that may be applicable.

Applicants are required to complete the environmental sustainability requirements checklist available from VHBA website and upload in your SmartyGrants submission. Initiatives which are included in the proposal are to be marked ‘Yes’. Initiatives which are not applicable can be marked ‘NA’. The submission is to provide reasoning for any initiatives that are applicable but are not included.